The SNHU Travel project has been a learning experience for everyone on the team. We knew we were going to go all in on Agile methodology, we had to start by assigning everyone to their specific roles: Product Owner, Scrum Master, Developer, and Tester. Each member of the team was responsible for giving updates, feedback, and support tied to their given role.

Product Owners were responsible for managing the backlog (a list of things needing to be done), and they are the main interface with customers. In week 5 of the project, our Product Manager Christy negotiated with management at SNHU Travel to make sure our transition mid-sprint went according to plan. Later on in week 6, Jarold set down clear goals for us to work on as a team. Their help was essential to move the project along because they are in charge of many of the important decisions dealing with clients and project changes.

Agile as its name implies is all about being able to keep the team on their toes. It differs from a traditional planning method in that the details of how and when are rather mutable. Deadlines and priorities are ever shifting, especially in markets that are based on social trends. The SNHU Travel team had to change their focus from summer time deals to wellness retreats during a recent sprint. The code needed to be updated and new features needed to be added. Agile approach along with tools like Scrum facilitate easy transitions in work because its decentralized approach. The team takes small steps and reviews work often. Less bureaucratic systems in place mean faster overall workflow. The Daily Scrum is designed to keep employees up to date, and cut down on the total number of workplace interruptions.

Daily Scrum and other such rituals are a primarily for the developers and testers on the team. Its led by the Scrum Master, which is a role I personally took during the project. Its a role that calls for teaching others about Agile, so I gave what advice I could to the team to help guide them along in the project. During the group discussion on week 6, I made suggestions to the team to help improve our transition to Agile methodology. It took discussing the topic with every member of the group, which takes time, but part of the Scrum Masters job is to keep everyone on the same page.

Testers and Developers go hand in hand in software development. During our time working for the SNHU Travel team the Testers were responsible for giving important feedback regarding the scope of each sprint, as well as their advice on the realistic time needed for proposed changes in weeks 5 and 6. These two groups share many similarities, working together to make sure code is functional and without bugs. Week 4 and 5 we setup test cases for the slideshow app, as well as updating the app to comply with client requests.

Once we had the team set to their respective roles and had gotten more familiar with things, we discussed what we could do to improve. Everyone made their suggestions, and gave their thoughts to everyone's ideas in turn. For instance, I suggested we cut out some of the documentation processes to help keep the time between ideas sparse. The Product Owner Jarod agreed that it could be done. Likewise, Jarod suggested to the Testers that we work towards Continuous Integration, to ensure we are developing the product closely with the Testers. Clear communications such as these were quick and to the point, we all understood that we could compromise if needed as well.

In order to keep track of user stories throughout the project we used an excel template to record information. There were columns for things like priority, size, and a description of each user story. Despite is simplicity, the sheet was a great tool to mentally organize the project. Ideally, during meetings the team would decide collectively the order in which each feature would receive attention. Stating in clear language the goal of each task is important, putting the problem to words from the perspective of the client. This keeps the work grounded and focused on a "good-enough" solution.

You need a predictable pattern for cataloging the numerous user stories you go through over the course of a project. The Scrum-Agile approach towards actually completing said stories is going differ slightly for each team. Flexibility is a core tenet of Agile thinking, and its what allows teams to shift priorities very quickly to cover ground in the best way possible. During the sprint the team was told it needed to compose new user stories based on recent input from several clients. Using the tools available like the spreadsheet we made before, we were able to lay out plans for the new features the app needed quickly while expanding upon older user stories to fit the changes. Utilizing older material to build upon new information is easy to do when the structure of your workflow is flexible.

Over time the ideas behind Agile, Scrum, and other techniques have warmed up to me. Initially I assumed that it was describing something that was a rather natural thing to do in all the jobs I've ever worked. You start with a plan, but you eventually encounter some kind of snag that requires a change. Sometimes that change makes a great deal more work, sometimes its exactly what you needed. This seems fine to me for most applications, that is to say, Agile is not a system that is applicable to every work environment.

However, the SNHU Travel project was a great example of the type of environment that needs a conscious effort from the start to be extremely flexible. The needs of each client can shift or suddenly reverse course. The workflow can grind to a halt if work is not staged parallel across multiple teams. Agile remedies these kinds of problems under one condition: if your company is good at actually using Agile.

The principles that are laid out in The Project Master's Guide To Mastering Agile by Charles G. Cobb such as "Deliver Working Software Frequently" and "Business People and Developers Must Work Together" rely on a mix of social skills as well as a knowledgeable team. Leadership needs to know how to help interface business types with developer types, or vice versa. The team must be motivated, and understand what it is they are trying to code or fix in the first place. Basically everything hinges on having a crew of good communicators. This is easier said than done.

In the end I do believe that the Scrum-Agile approach was good for the project, the open-ended nature of the work really benefited from being able to just entirely shift focus based on the new trends for each season. I think its got a lot of its own quirks, but I do enjoy the Agile way of doing things.